Dear Laxmi,

After discussing with Prakash on 19th June 2024, waiting for this actions.

Below is the meeting minutes :

Previous change have not updated

-------------------------------------------

We have put this for improvements :

1. Service category Icon to have 'Photo/image' not symbol -

Client: done,waiting for client to upload the images. Client must inform jaya, to

take effect at front end –

19/6/2024

Client : Jayam to run the special codes in order to images take effect at admin

site(backend).

Prakash : Discuss with team and feedback by 19/6/2024

Findings : Upload image id complete at LIVE backend. Proceed to run the special

program for the image to take effect, once

the findings in item 3 (current

changes) is rectified.

* home page category image display
* sub category page image display

2. All the buttons trigger whatsapp msg must have Whatsapp symbol

Client : - not update to LIVE yet.

Jayam : update the relevent files only. Not the overall codes

19/6/2024

Prakash : Asked client to double test before upload in LIVE

Client : Would test today ( phone and web) and report tomorrow (20th June)

Findings : The listing profile screen has on the phone, have ‘Request service’

button and ‘View comments’ button are not align. See screen shot at

the bottom of this document.

* Serive-provider.php, search-result.php amd status page updated
* Responsive issue - pending

3. Change the scroll text in front page to "Platform ini adalah percuma buat masa ini'

Jayam : Not updated to LIVE

19/6/2024

Prakash : Wait for the other testing before going LIVE

Client: Agreed

Findings : Testing ok. Proceed copy to LIVE

* header all page updated

4. 'term and condition' to have change to 'Term and condition', first letter is caps

Jayam : Not updated to LIVE

19/6/2024

Prakash : Wait for the other testing before going LIVE

Client: Agreed

Findings : Testing ok. Proceed to copy LIVE

* Login–popup.php page updated

5. Find a way to have exclusive access to cpanel for jooyjob.com.my hosting

Client : Currently

How many access level : 1. Super Admin 2. Admin 3.Guest

DEMO ( data, codes)

LIVE ( data, codes)

Add menu : User access maintenance

Example:

Username pw access level

----------------------------------------------------------------------

chandra.prabah.krishnan@gmail.com xxxx 1 (super admin)

info@jooyjob.com.my xxx 2 ( admin)

19/6/2024

Prakash : Test in DEMO link and feedback

Client: Would test and feedback on 20th June

Findings : At admin ‘Service Provider List’ stated as ‘Available’ but front end as ‘Not

Available’. See screen shots at bottom

: Access level ‘admin’ and ‘super admin’, both can add.

info@jooyjob.com.my should be edit only, but why can add.

Do correction for ‘Admin’ level to block ‘Add’ of any master files.

* Super admin, admin access updated live all delete appearing files
* Add option restrict to “admin” – pending

=====================================================

Current changes

1. Change admin pw - use forget password

chandra.prabah.krishnan@gmail.com

Client : I have tried to reset using forget password. ALready reset, but cannot login

with new password

Still can login using old password.

two login for backend (admin panel)

a. info@jooyjob.com.my

pw : 123456

Do you understand my problem to change info@jooyjob.com.my

I need access to cpanel to change password.

How to access to this mailbox ?

Once I have access to this mailbox and reset password, jayam always can

reset also

Then I will be locked out.

Jayam : Not able to reset the info@jooyjob.com.my

b. chandra.prabah.krishnan@gmail.com

wc123456

19/6/2024

Jayam: Already send the email with guidelines

Client: Would test and feedback on 20th June

Findings : Ok. info@jooyjob.com.my webmail password has been reset by me

yesterday

2. Actual name show up in public

Correction :

a. In the front end profile listing, show nickname. Currently showing 'username'

which is not correct or as per my request in feb 2024

Client : ok. Pls update to LIVE

19/6/2024

---------------

Prakash : Asked client to double test before upload in LIVE

Client : Would test today ( phone and web) and report tomorrow (20th June)

Findings : Tested ok. Proceed to copy to LIVE

- Already updated

b. When user login to profile, do not allow user to change 'username'. treat this field

same as 'email address' because the client will use 'username' to search.

Client : ok. Pls update to LIVE

19/6/2024

---------------

Prakash : Asked client to double test before upload in LIVE

Client : Would test today ( phone and web) and report tomorrow (20th June)

Findings : Tested ok. Proceed to copy to LIVE

- profile edit page updated

3. Image upload

- pixel size & shape ( 400 X 400), then it should not be croped

- Do not condition to be Square, 2mb is ok. Squeze/compress to accomodate the

required

space

Jayam : Still inprogress

- Category - backend upload , appear at front end

- service name - (1)backend, appear at front end

- Service provider master - backend, view

- SP Business image - front end

- Selfie with IC holding on have - front end

- SP profile - front end

Client : When editing profile, city and postcode reset to blank

Jayam : Double check why it is resetting even though the cache record

correct data

Findings : Tested ok. Proceed to copy to LIVE

* Updated profile edit and profile add step 4 page

Client : Service name 'Description' to change font at homepage--> second page from

26 to 12 or 14 font size

19/6/2024

Prakash : Asked client to double test before upload in LIVE

Client : Would test today ( phone and web) and report tomorrow (20th June)

Findings : Arrangement of images/icons are not organised on

the fitted area. See screen shot bottom of this document for sample

Prakash must inform the specification for image to upload at backend.

Front end, specification for 2MB and file type is fine. Do not impose

any crop or other edition. Whatever user upload, just fit into the area

you allocate as long as it is below 2MB and allowed file type

4. change hosting, zainal request - KIV

Client : discuss the requirement in next meeting

\*\*\*\*\* ACCESSING LIVE POLICY \*\*\*\*\*\*

19/6/2024

Jayam: Already send the email with guidelines

Client Findings: Decided to subscribe VPS server based on email send

5. Should not key-in any test data in LIVE ( need to block using reset password for

info@jooyjob.com.my)

19/6/2024

Client: Client will reset password as per the guidelines send by Laxmi

Findings : Client already reset password for webmail of info@jooyjob.com.my

yesterday

6. Official approval from client before update LIVE library is required ( include

corrections)

7. Assign a responsible person to update into LIVE ( only one person)

8. Identify file name that require modification. Copy only this File to LIVE

9. Jayam to prepare the official form for client approval ( before update to LIVE)

10. Maintain only one 'TEST/DEMO' link, to avoid confusion.

19/6/2024

Client: Development team must well aware which files to copy over from DEMO to

LIVE. Must mentioned the filename in the form and get parties approval

Prakash : Would prepare the form for client to signoff officially.

Would share the form by today 19th June 20

At admin ‘Business Support’ category SP has status ‘Available’, but at front end

listing has ‘Not Available’ This is at midnight, after business hrs – pending